Name: P. Kavya Sai

Roll Number: 2420030322
Section: 9

# Task 2: Jira Board Setup, User Stories and Story Points

Aim: To create a Scrum project in Jira, define five user stories, assign story points, create a sprint, and manage work using a Scrum Board.

# Step 1: Create a Jira Account

- Go to https://www.atlassian.com/software/jira

- Click Get it Free or Sign Up.

- Create an Atlassian account and verify your email.(Domain Mail Id Only)

- Log in to Jira.

# Step 2: Create a Scrum Project

Create a Software project using the Scrum template. Give the project a name such as 'My Software Team'.

# Step 3: Select Work Types

Select Story and Task as work types. Stories represent user requirements.

Step 4: Configure Workflow

Keep the default workflow: To Do → In Progress → In Review → Done.

# Step 5: Skip Team Invitation

Skip inviting teammates and proceed to Jira.

# Step 6: Create User Stories

Create five stories:
• Student Login
• Course Registration
• View Attendance
• Faculty Enter Marks
• View Results

# Step 7: Assign Story Points

Assign story points using Fibonacci estimates:
Student Login–3
Course Registration–5
View Attendance–2
Faculty Enter Marks–5
View Results–3

## After clicking "Go to Jira"

You should see your project dashboard.

### Go to Backlog

From the left navigation menu, click Backlog.

### Create User Stories

Click Create (top menu or in the backlog).

### Story 1

Summary*

Student Login

Description

As a Astudent,

I want to log in securely,

So that I can access my academic information.

Status

- To Do (leave as it is)

Story Point Estimate

3

Priority

- Medium (leave as default)

Reporter

- Leave as default

Click Create.

## Create the remaining four stories

### Story 2

Summary: Course Registration

Description:

As a student,

I want to register for courses,

So that I can enroll in my subjects.

Story Points: 5

### Story 3

Summary: View Attendance

Description:

As a student,

I want to view my attendance,

So that I can monitor my academic progress.

Story Points: 2

### Story 4

Summary: Faculty Enter Marks

Description:

As a faculty member,

I want to enter student marks,

So that students can view their academic performance.

Story Points: 5

### Story 5

Summary: View Results

Description:

As a student,

I want to view my examination results,

So that I can evaluate my performance.

Story Points: 3

Click Create.

Repeat for these stories:

| Summary | Story Points |
| --- | --- |
| Student Login | 3 |
| Course Registration | 5 |
| View Attendance | 2 |
| Faculty Enter Marks | 5 |
| View Results | 3 |

### Step 3: Assign Story Points

Open each story and set the corresponding Story Points.

### Step 4: Create Sprint

- Click Create Sprint

- Drag all five stories into Sprint 1

- Click Start Sprint#

# Step 8: Verify Product Backlog

Ensure all five stories appear in the backlog.

# Step 9: Create Sprint

Create SCRUM Sprint 1 and move all stories into the sprint.
Sprint Goal: Implement student login, course registration, attendance viewing, faculty marks entry, and result viewing.

# Step 10: Start Sprint

Start Sprint 1 with the default duration.

# Step 11: Scrum Board

Verify that all five stories are displayed in the To Do column on the Scrum Board.

# Result

Successfully created a Jira Scrum project, defined five user stories, assigned story points, created Sprint 1, and managed the stories using the Scrum Board.